GymOS

Super Admin Portal

Phase 1 — Complete Technical Specification

Authentication  ·  Tenant Management  ·  Subscriptions  ·  Dashboard  ·  Audit Log  ·  Emails  ·  API Spec

Version 2.0 Complete Edition  |  June 2026

# Table of contents

- 1. Phase 1 overview — scope, timeline, go-live criteria

- 2. Side navigation menu — UI structure and flows

- 3. Module deep dives — authentication, tenants, subscriptions, dashboard

- 4. Audit log — design, schema, implementation

- 5. Email templates — 8 transactional email designs with copy

- 6. Core database schema — complete SQL schema for Phase 1

- 7. REST API specification — all endpoints, request/response contracts

- 8. Data validation rules — field constraints, business logic

- 9. Error handling & edge cases — failure modes and recovery

- 10. Security threat model & mitigations

- 11. Testing strategy — unit, integration, e2e, load, security

- 12. Deployment, monitoring & rollback

- 13. Final go-live checklist — all sign-off items

# 1. Phase 1 overview

Phase 1 is the foundation of the entire GymOS platform. Nothing else can be built or operated until these four modules are production-ready. The goal is to enable the platform team to onboard the very first gym tenant securely, assign them a plan, and monitor basic platform health — all from a single, locked-down admin portal.

Scope: Authentication & Security ¦ Tenant Management ¦ Subscription & Plan Control ¦ Basic Dashboard ¦ Audit Logging ¦ Transactional Emails Timeline: Month 1 – Month 2 (8 weeks) Milestone: First paying gym tenant successfully onboarded end-to-end Effort estimate: 280 engineering hours (1 backend engineer + 1 frontend engineer, parallel work) Who uses it: Platform owner (you) and optionally 1–2 co-founders only

## 1.1  Success criteria — Phase 1 go-live

- Super admin account created with email + password + mandatory 2FA enforced on every login

- At least 1 pricing plan configured and tested end-to-end

- First test gym tenant onboarded using the wizard (all 4 steps completed)

- Subdomain routing working — test.gymos.in routes to correct tenant's schema

- All 8 Phase 1 transactional emails tested on real email clients (Gmail, Outlook, mobile)

- Emails landing in inbox (not spam) — verified using mail-tester.com or similar

- Audit log table created and enforced immutable — verified no UPDATE/DELETE permissions at DB level

- All critical audit events logged: tenant create/suspend/archive, plan assign, admin login, impersonate start/end

- Impersonate feature tested — super admin logs in as gym owner, actions logged, session terminates after 60 min

- Basic dashboard rendering with correct KPI calculations for test tenant

- Gym owner receives welcome email and can log in to their portal for the first time

- Admin can suspend/activate tenant and gym owner receives notification emails

- All error scenarios tested and handled gracefully (e.g. duplicate subdomain, invalid email, network timeouts)

- Load testing on staging: 10+ concurrent admin sessions, no degradation < 500ms response time

- Security audit completed: no SQL injection, XSS, CSRF vulnerabilities. All inputs validated and sanitized.

- Backup job configured — full platform DB backup every 6 hours, tested restore on recovery VM

# 2. Side navigation menu — Phase 1

The super admin portal uses a persistent left sidebar (210px width on desktop, collapsible hamburger on mobile). In Phase 1, only the following menu items exist. Items from Phase 2–4 are not shown yet — they are added progressively as each phase ships.

| Icon | Menu item — what it shows |
| --- | --- |
| [#] | Dashboard KPIs, active tenants, MRR, renewals due |
| [T] | Tenants All gyms list — search, filter, status |
| [+] | Add new tenant Wizard to onboard a new gym |
| [P] | Plans & pricing Create and manage subscription plans |
| [S] | Subscriptions Tenant-plan assignments, trial status |
| [I] | Invoices & payments Manual payments, invoice download |
| [A] | Audit log Every admin action with actor + timestamp |
| [G] | Settings 2FA recovery, password, IP whitelist, email config |
| ... | Phase 2+: Health Monitor, Support Tickets, Broadcasts, Advanced Analytics, Automations |

Design rule: Do not show Phase 2+ menu items in Phase 1, even as disabled/greyed links. Reason: Early admin users should not be distracted by unbuilt features. Add each menu item only when the underlying feature is production-ready.

# 3. Module deep dives

MODULE 1 · PHASE 1 Authentication & security Protect the highest-privilege account on the platform

## 3.1  Authentication & security

### 3.1.1  Login page logic

The super admin login is a standalone URL separate from gym-owner logins. Recommended URL: admin.gymos.in/login — this must never appear in any public documentation. The login page has no branding, logo, or visual design — intentionally low-profile to avoid search engine indexing.

| Step | Logic |
| --- | --- |
| 1. Load login page | Display email + password form. No 'sign up' link. No social login. Plain HTML, minimal CSS. Page title: 'Admin' (generic). No favicon (prevent favicon tracking). |
| 2. Email validation | Frontend: basic email regex check. Backend: strict RFC 5322 validation. Max length 255 chars. Case-insensitive comparison (store as lowercase in DB, compare lowercase at login). |
| 3. Password validation | Frontend: min 12 chars shown. Backend: bcrypt cost 12. Timing-safe string comparison to prevent timing attacks. Do NOT reveal whether email exists or password is wrong — generic error: 'Invalid credentials'. |
| 4. Rate limiting | Per-IP: max 5 login attempts per 15 minutes (configurable). Redis-backed counter with sliding window. Increment on both email/password validation. Return 429 Too Many Requests after threshold. |
| 5. Lock account | After 5 failed attempts within 15 min from same IP: set failed_attempts=5 and locked_until=now+30min in admin_accounts table. All further login attempts to this email are rejected with 'Account locked' (same message for security). |
| 6. 2FA prompt | On correct credentials: do NOT issue session yet. Redirect to /auth/2fa with a temporary unsigned token (JWT, 5 min expiry). Show TOTP code entry (6 digits). If SMS 2FA enabled, show 'Send code via SMS' option. |
| 7. TOTP verification | Validate TOTP code against secret stored (AES-256 encrypted) in DB. Code window: +/-1 step (30-sec tolerance). Use library like speakeasy.js. On success: clear failed_attempts, create session. On fail: increment temp TOTP attempts counter (max 3 per 2FA session). |
| 8. Session creation | Create session record: admin_id, ip_address, user_agent, created_at, last_active_at. Issue JWT access token (15 min TTL, contains: admin_id, ip, aud=admin). Also issue refresh token (7-day TTL, stored in httpOnly cookie, secure + sameSite=Strict). |
| 9. IP check | After session created, cross-check request IP against ip_whitelist JSONB array in admin_accounts. If whitelist is non-empty and request IP is NOT in list: invalidate session immediately, return 403, send IP-blocked alert email. |
| 10. Redirect | On success: redirect to /admin/dashboard and set X-Tenant-ID=global header. Record login event in admin_audit_log with action=LOGIN, ip_address, user_agent. |

### 3.1.2  2FA setup flow (forced on first login)

On first login after account creation, admin is forced through 2FA setup before accessing the dashboard. This is non-bypassable.

- Show QR code to scan with Google Authenticator, Authy, or similar TOTP app

- Display account key (base32) as backup if QR code fails to scan

- Admin scans QR and enters the 6-digit verification code shown in their app

- Backend verifies code against TOTP secret. Max 2 verification attempts (prevent bruteforce).

- If verified: encrypt TOTP secret with AES-256, store in admin_accounts.totp_secret. Set totp_enabled=true.

- If failed after 2 attempts: reset page, regenerate new secret, ask to try again (no progressive lockout).

- On success, generate 8 recovery codes (random 8-char alphanumeric). Each bcrypt-hashed and stored in JSONB array.

- Show recovery codes once (plaintext). Admin must download/print. Warn: 'These are shown once — save them in a secure place.'

- Recovery codes are stored hashed but can be validated 1:1 by bcrypt comparison.

- Once saved, recovery codes cannot be viewed again (front-end confirms 'I have saved these codes' checkbox).

- 2FA is now permanently enforced — no UI option to disable it (only regenerate or use recovery codes).

- Recovery codes are single-use. Once used, that code is deleted from the array (update JSONB).

### 3.1.3  Session management

URL: /admin/settings/sessions — The admin sees all active sessions and can terminate them remotely.

| Column | Data shown |
| --- | --- |
| Device | Browser + OS parsed from user agent (e.g. 'Chrome 125 on macOS Sonoma') |
| IP address | IPv4/IPv6 of the session origin. Shown with last octet masked for privacy: 10.0.0.XXX |
| Location | City/country resolved via MaxMind GeoLite2 IP geolocation |
| Started | ISO 8601 timestamp (e.g. 2026-06-03T10:30:00Z). Displayed in IST. |
| Last active | Timestamp of last API call using this session. Highlight red if > 7 days ago (stale). |
| Action | 'Terminate' button — POST to /api/sessions/{sessionId}/terminate, invalidates refresh token immediately |

Current session indicator: The row representing the current logged-in session is highlighted in blue and shows '(Current session)' badge. Cannot terminate own current session (button disabled, tooltip explains why). Bulk termination: Top-right button 'Terminate all other sessions' — POST to /api/sessions/terminate-others. Invalidates all refresh tokens except current session. Logs audit event. Session timeout: Access token expires after 15 minutes of inactivity. Automatic refresh (using refresh token) happens transparently on next API call. If refresh token expired: admin is redirected to login page with reason 'Session expired'.

### 3.1.4  Password reset (self-service)

URL: /auth/forgot-password — Admin enters their email, backend sends a reset link valid for 1 hour.

- Check if email exists in admin_accounts (if not, still show 'Check your email' — don't reveal whether account exists)

- Generate reset token: JWT signed with admin.email as aud, exp = now + 1 hour, jti = uuid (one-time use)

- Store jti in cache (Redis) with ttl=3600. Mark as 'unused'.

- Send password reset email with link: https://admin.gymos.in/auth/reset-password?token={{reset_token}}

- Admin clicks link, frontend validates JWT. If valid, show password reset form (new password + confirm).

- On submit: verify jti hasn't been used (check cache). If used, show 'Link expired or already used'. If valid: hash new password, update admin_accounts.password_hash, mark jti as used in Redis.

- Send confirmation email 'Your password was reset at [time]. If not you, reply to this email immediately.'

- Clear all active sessions — force re-login with new password.

### 3.1.5  Account recovery using recovery codes

If admin loses access to their TOTP device and cannot complete 2FA:

- At 2FA prompt, show button 'Can't access your authenticator? Use a recovery code'

- Admin enters one of their 8 recovery codes (8 chars, case-insensitive)

- Backend finds matching bcrypt hash in admin_accounts.recovery_codes JSONB array

- Validate, mark code as used (delete from array), issue session normally

- Show warning: 'You used a recovery code. Generate new recovery codes at Settings > Account > Recovery codes to maintain security.'

- Direct them to /admin/settings/account/recovery-codes where they can regenerate all 8 codes (old codes immediately invalidated)

### 3.1.6  IP whitelist configuration

URL: /admin/settings/security/ip-whitelist — Admin can restrict login to specific IP addresses.

- Whitelist is stored as JSONB array of CIDR strings: ['192.168.1.0/24', '10.0.0.5/32', ...]

- Empty whitelist = all IPs allowed. Non-empty whitelist = enforce allowlist.

- Field accepts both single IPs (auto-converted to /32) and CIDR ranges.

- On each login, after 2FA succeeds: compare request IP against all CIDR ranges. If not matched, reject 403.

- Changes to whitelist take effect immediately. All active sessions of non-matching IPs are terminated.

- Admin must be very careful not to lock themselves out. UI shows warning: 'Your current IP is 203.0.113.45. Make sure this IP is in the whitelist.'

### 3.1.7  Security hardening — headers & cookies

| Security measure | Implementation |
| --- | --- |
| HTTPS only | All /admin/* endpoints redirect HTTP to HTTPS. Strict-Transport-Security: max-age=31536000; includeSubDomains. |
| Cookies | refresh_token stored in httpOnly=true, Secure=true, SameSite=Strict cookie. Not accessible to JavaScript (prevents XSS token theft). |
| CSRF protection | All POST/PUT/DELETE requests require X-CSRF-Token header (double-submit cookie pattern). Token regenerated on login, stored in non-httpOnly cookie. |
| CSP header | Content-Security-Policy: default-src 'self'; script-src 'self'; style-src 'self' 'unsafe-inline'; img-src 'self' data:;. Block inline scripts, external domain loads. |
| X-Frame-Options | X-Frame-Options: DENY (prevent clickjacking) |
| X-Content-Type-Options | X-Content-Type-Options: nosniff (prevent MIME type sniffing) |
| X-XSS-Protection | X-XSS-Protection: 1; mode=block (legacy browser support) |
| Referrer-Policy | Referrer-Policy: no-referrer (don't leak URLs in referer headers) |

MODULE 2 · PHASE 1 Tenant management Create, view, configure, and control every gym on the platform

## 3.2  Tenant management

### 3.2.1  Tenants list page

URL: /admin/tenants — Default landing after Dashboard. Shows all tenants in a searchable, sortable data table with multiple filters.

| Feature | Specification |
| --- | --- |
| Search | Real-time search by gym name, owner name, email, or subdomain. Debounced (300ms). Results update instantly without page reload. Highlights matching text in results. |
| Filters (left sidebar) | Status (Active / Trial / Suspended / Archived), Plan (checkbox multi-select), Business type (Gym / Yoga / Turf), City (autocomplete dropdown), Created date (date range picker) |
| Table columns | Gym name (clickable), Owner name, Subdomain, Plan name, Status badge (color-coded), Members count (read-only), Created date, Last login (gym owner) |
| Row actions | Click row to open profile OR use dropdown menu: View, Impersonate, Edit, Suspend/Activate, Archive, Download invoice |
| Bulk actions | Top checkbox to select all. Dropdown: Suspend selected, Send broadcast, Export CSV with selected tenants |
| Pagination | 25 rows per page default. Dropdown to select 10 / 25 / 50 / 100. Page indicator shows 'Showing 1-25 of 1,234 tenants'. Server-side pagination using LIMIT/OFFSET. |
| Sorting | Click column header to sort ascending/descending. Indicators show sort order. Sort persists when filtering. |
| Status badge colors | Active=green, Trial=blue, Suspended=red, Archived=grey |

### 3.2.2  Add new tenant — 4-step wizard

URL: /admin/tenants/new — Multi-step form that saves as draft after each step. Cannot skip steps. Progress indicator shows current step (1/4).

| Step | Screen | Form fields & validation |
| --- | --- | --- |
| Step 1 | Business details | Gym name (required, 2–80 chars, alphanumeric + spaces), Business type (radio: Gym/Yoga/Turf), City (autocomplete), State (dropdown), Address (text area, 10–200 chars), GST number (optional, regex validated), Phone (E.164 format) |
| Step 2 | Owner account | Owner full name (2–100 chars), Owner email (unique check real-time, RFC 5322), Temp password (auto-generated 16-char shown once, copy button), Owner phone (optional). If email already exists: show error 'Email already registered as a tenant owner. Use a different email.' |
| Step 3 | Subdomain & plan | Subdomain (3–20 chars, lowercase alphanumeric+hyphen, real-time availability check, forbidden: admin/api/www/app/mail/support/help/login/dashboard/gymos), Plan selection (radio, only Active plans shown), Trial toggle (yes/no with date picker), Trial end date (if yes, must be >= today+7 days) |
| Step 4 | Review & confirm | Readonly summary of all data from steps 1-3. Submit button says 'Create tenant'. On click: POST to /api/admin/tenants with all data. Show spinner 'Creating tenant...' Do not allow double-click. |

### 3.2.3  Tenant profile page

URL: /admin/tenants/{tenantId} — Each gym has a full profile page with tabs and actions.

- Tab 1: Overview — Tenant name, type, city, phone, address, GST, current plan, status, created date, owner name/email

- Tab 2: Subscriptions — Table of all subscription records (plan, start date, end date, trial dates). Current subscription highlighted. Button to assign new plan.

- Tab 3: Activity log — Tenant-specific audit log. Shows all actions by gym owner and staff. Filterable by date, actor role.

- Tab 4: Members — Read-only count of total members, active members, inactive. Link to member list in gym owner's portal (if impersonating).

- Tab 5: Notes — Internal notes by super admin team. WYSIWYG editor. Not visible to gym owner. Timestamps of who wrote each note.

Profile page actions

- Impersonate — Opens a new browser tab logged in as the gym owner. Session time-limited to 60 min. Banner at top: 'You are impersonating [gym owner] — your actions will be logged.'

- Suspend — Immediately blocks gym owner and all staff from logging in. Modal to select suspension reason (Dropdown: Non-payment, Policy violation, Requested by owner, Other). Optional text note. On submit: set status=suspended, write audit log, send suspension email to gym owner.

- Activate — Reverses suspension (if suspended). Requires confirmation. Sends activation email to gym owner. Sets status=active.

- Archive — Soft-delete. Requires typing gym name to confirm. Explains 'Archived data retained for 90 days then auto-purged.' Sets status=archived, archived_at=now. Audit log entry written.

- Edit — Opens edit form for gym details (name, city, address, phone, GST). On save: validates all fields, updates DB, writes audit log entry.

### 3.2.4  Business logic rules & constraints

Subdomain uniqueness: Enforced at DB level (UNIQUE constraint). Checked in real-time during wizard Step 3. Schema isolation: Each tenant gets a dedicated PostgreSQL schema named tenant_{uuid}. Schemas created at tenant creation time using CREATE SCHEMA. No cross-tenant data access at DB level. Impersonation limit: Max 1 concurrent impersonation per admin. Enforce in code: SELECT COUNT(*) FROM admin_sessions WHERE impersonating_tenant_id IS NOT NULL AND admin_id = ? AND created_at > now() - interval '1 hour'. Deletion policy: Phase 1 does not support hard-delete. Archive = soft-delete. Data retained for 90 days. Scheduled job (daily at 2 AM UTC) hard-deletes archived tenants older than 90 days: DROP SCHEMA tenant_xxx CASCADE. Status transitions: Active to Suspended (reversible). Active to Archived (irreversible without manual SQL). Trial to Active (auto, when trial ends and payment succeeds). Tenant owner email uniqueness: Enforced across the entire platform. A gym owner's email cannot be reused as owner of another tenant.

MODULE 3 · PHASE 1 Subscription & plan management Define pricing, features, and billing for each tenant

## 3.3  Subscription & plan management

### 3.3.1  Plan configuration

URL: /admin/plans — Admin creates and edits pricing plans. Plans are platform-wide templates in Phase 1.

| Field | Details & validation |
| --- | --- |
| Plan name | Starter / Growth / Enterprise etc. (50 chars max, alphanumeric + spaces + hyphen) |
| Billing cycle | Dropdown: Monthly / Quarterly / Annual. Different plans can have different cycles. |
| Price (INR) | Input field. Value stored in paise (integer, not float). Display as rupees with 2 decimals. Example: 2999.00 INR = 299900 paise. Min 0, Max 999999.99 INR. |
| Max members | Integer. 0 = unlimited. Non-zero = hard cap enforced at gym owner portal level. Example: Starter max_members = 50 means gym can add at most 50 members. |
| Max branches | Integer. Starter = 1, Growth = 3, Enterprise = unlimited (0). Enforced by gym owner portal. |
| Max staff accounts | Integer. Total staff (receptionist + trainer + accountant + POS) combined. Starter = 5. |
| Feature flags | Checkboxes for modules: Inventory/POS, Advanced analytics, White-label, API access, Biometric integration, WhatsApp integration, GST compliance mode. |
| Trial eligible | Toggle: Yes (this plan can be offered as trial) / No (paid-only) |
| Description | Text area (500 chars max). Shown to gym owners when viewing plans. Marketing-friendly copy. |
| Status | Dropdown: Active (assignable to new tenants), Archived (existing tenants keep it, new cannot select) |

Plan pricing change: Changes to price apply only to NEW subscriptions. Existing subscriptions retain the old price until renewal. Billing cycle logic: Monthly = 30 days, Quarterly = 90 days, Annual = 365 days (ignore leap years). Used for calculating renewal dates and prorated amounts. Feature flags: Stored in JSONB. Example: {'pos': true, 'analytics': false, 'whatsapp': true}. Gym portal checks these flags before showing features to gym owner.

### 3.3.2  Assigning plan to tenant

- Admin navigates to tenant profile > Subscriptions tab > Click 'Assign plan' button

- Modal opens: Dropdown to select plan (only Active plans shown), Start date (date picker, default today), Trial (yes/no radio)

- If trial=yes: Trial end date picker appears (must be >= today+7 days, <= today+30 days)

- On submit: Backend creates subscription record: tenant_id, plan_id, status='trial' or 'active', start_date, end_date (null if ongoing), trial_end_date, created_by=admin_id, created_at=now

- Gym owner receives 'Plan assigned' email with plan name, features, and billing date

- If trial: email mentions 'Trial ends on [date]. You will be reminded 3 days before.'

### 3.3.3  Plan upgrade / downgrade logic

| Scenario | System behaviour |
| --- | --- |
| Upgrade mid-cycle | Example: Starter (Rs.1000/mo) to Growth (Rs.2500/mo) on day 15 of 30. Calculate prorated credit: days_remaining/days_in_cycle * old_price = (15/30)*1000 = Rs.500. Apply as immediate credit on next invoice. New subscription end_date = old_end_date (don't extend). Next invoice shows new plan price minus credit. |
| Downgrade mid-cycle | Scheduled for next renewal date (not immediate). Email gym owner: 'Plan downgrade scheduled for [renewal date].' 7 days before renewal, send reminder. On renewal: downgrade takes effect. If current usage exceeds new plan limit (e.g. 4 branches but downgrading to 1-branch plan), admin must confirm override. |
| Price change on active plan | Only affects new subscriptions on that plan. All existing subscriptions retain old price until renewal. Example: Growth plan price changes from Rs.2500 to Rs.3000. Existing tenants pay Rs.2500 until renewal. |
| Cancellation | Admin clicks 'Cancel subscription' in modal. Confirm dialog. Set subscription status=cancelled, cancelled_at=now, cancellation_reason (dropdown). End_date can be set to today (immediate) or at current_end_date (at billing cycle end). Email gym owner. |
| Reactivation after cancel | Cancelled subscriptions cannot be reactivated. Admin must assign a new plan to the tenant. |

### 3.3.4  Invoices & manual payments

URL: /admin/invoices — Record manual payments and generate GST-compliant invoices.

- Form: Select tenant (dropdown/search), Amount (INR), Payment method (Cash / Bank transfer / UPI / Cheque), Transaction reference (optional), Date paid (date picker, default today)

- On submit: Backend creates entry in tenant_payments table (tenant_id, admin_id, amount_paise, payment_method, transaction_ref, created_at)

- Generate PDF invoice (IN format): invoice number (auto-increment per tenant), GSTIN (GymOS GSTIN), HSN code (998314 — IT services), amount, 18% GST breakdown, total, payment method, date

- Invoice emailed to gym owner automatically with PDF attachment

- Invoice list shows all invoices per tenant, sortable by date, downloadable as PDF

MODULE 4 · PHASE 1 Basic platform dashboard Executive overview of platform health and revenue

## 3.4  Basic platform dashboard

### 3.4.1  KPI card layout (top row)

| KPI card | Calculation & display |
| --- | --- |
| Total tenants | SELECT COUNT(*) FROM tenants WHERE status != 'archived'. Show number + trend vs last month. Click navigates to Tenants list. |
| Active tenants | COUNT of subscriptions with status='active' AND trial_end_date IS NULL AND tenant status='active'. Paying customers, not trials. |
| Trials active | COUNT of subscriptions WHERE status='trial' AND trial_end_date >= TODAY. Subtitle: 'Converting to paid next week' count if > 0. |
| MRR | SUM of monthly recurring revenue. Sum of (plan_price / billing_cycle_months) for all active non-trial subscriptions. Display in INR. |
| Renewals this week | COUNT of subscriptions WHERE end_date BETWEEN TODAY AND TODAY+7. Highlighted amber if > 0. |
| Trials expiring in 7 days | COUNT of subscriptions WHERE trial_end_date BETWEEN TODAY AND TODAY+7. Click shows list of at-risk tenants. |

### 3.4.2  Chart: MRR trend (12-month)

Line chart showing MRR for last 12 months (month-over-month). X-axis = month, Y-axis = MRR in INR. Tooltip on hover shows exact amount. Trendline shows growth rate.

### 3.4.3  Recent activity feed (right sidebar)

Last 20 audit log entries across all tenants. Each entry shows: [timestamp] [admin_name] [action_type] [target]. Color-coded: green=CREATE, amber=UPDATE, red=DELETE/SUSPEND, blue=LOGIN. Clickable to navigate to relevant record.

### 3.4.4  Renewals due table (below MRR chart)

Sorted by renewal date (soonest first). Columns: Gym name, Current plan, Renewal date, MRR amount, Button 'Send reminder'.

# 4. Audit log — design & implementation

The audit log is immutable and must be built into Phase 1. Every action performed by a super admin is recorded. This is your compliance record, dispute resolution mechanism, and debugging tool.

### 4.1  Database table: admin_audit_log

| Column | Type & description |
| --- | --- |
| id | UUID PK default gen_random_uuid() |
| actor_admin_id | UUID FK to admin_accounts.id — who performed the action |
| actor_name | VARCHAR(100) — denormalized name (do not rely on FK alone for display) |
| actor_ip | VARCHAR(45) — IPv4/IPv6 of the admin at time of action |
| action_type | ENUM(CREATE, UPDATE, DELETE, SUSPEND, ACTIVATE, ARCHIVE, LOGIN, LOGOUT, IMPERSONATE_START, IMPERSONATE_END, PLAN_ASSIGN, PAYMENT_RECORD, SETTINGS_CHANGE) |
| target_type | ENUM(TENANT, PLAN, SUBSCRIPTION, INVOICE, ADMIN_ACCOUNT, SETTINGS) |
| target_id | UUID — ID of the affected record (nullable if target is settings) |
| target_name | VARCHAR(255) — denormalized target name for display (gym name, owner email, plan name) |
| old_value | JSONB — full record before change. Null for CREATE. |
| new_value | JSONB — full record after change. Null for DELETE. |
| difference | JSONB — only the fields that changed. Easier to read than old_value vs new_value. |
| user_agent | TEXT — browser/client string |
| created_at | TIMESTAMPTZ DEFAULT NOW() — UTC. Displayed in IST on UI. |

### 4.2  Immutability enforcement

Database: The app service role has NO UPDATE or DELETE grants on audit log. Only INSERT is allowed. Example SQL: GRANT INSERT ON admin_audit_log TO app_role; REVOKE UPDATE, DELETE ON admin_audit_log FROM app_role; Correction: If an audit entry needs correction (very rare), DO NOT edit it. Write a new entry with action_type='AUDIT_CORRECTION', referencing the original entry ID in new_value. Retention: Minimum 5 years. Archive to S3 after 12 months (daily snapshots). Keep 7 years of backups (compliance with Indian law). Scheduled job: monthly export to S3://gymos-backups/audit-logs/YYYY-MM.jsonl.gz.

### 4.3  Audit events to log in Phase 1

- TENANT_CREATE — admin creates new tenant. old_value=null, new_value=full tenant record.

- TENANT_SUSPEND — admin suspends tenant. difference={'status': {'old': 'active', 'new': 'suspended'}, 'suspension_reason': 'Non-payment'}.

- TENANT_ACTIVATE — admin reactivates suspended tenant. difference={'status': ...}.

- TENANT_ARCHIVE — admin archives tenant. difference={'status': ..., 'archived_at': ...}.

- PLAN_ASSIGN — admin assigns plan to tenant. new_value={'tenant_id': ..., 'plan_id': ..., 'start_date': ..., 'trial_end_date': ...}.

- SUBSCRIPTION_CANCEL — admin cancels subscription. difference={'status': 'cancelled', 'cancelled_at': ...}.

- PAYMENT_RECORD — admin records manual payment. new_value={'tenant_id': ..., 'amount': ..., 'method': ...}.

- ADMIN_LOGIN — admin logs in successfully. target_id=admin_id, new_value={'login_timestamp': ..., 'ip': ..., 'device': ...}.

- IMPERSONATE_START — admin starts impersonating gym owner. new_value={'impersonating_admin_id': ..., 'target_tenant_id': ..., 'started_at': ...}.

- IMPERSONATE_END — admin ends impersonation (timeout or manual). difference={'status': 'ended'}.

# 5. Transactional email templates — Phase 1

All emails sent from noreply@gymos.in. Plain HTML with inline CSS. Tested with mail-tester.com (target: 9.5+ score). DKIM and SPF configured for sending domain.

Variables: {{gym_name}}, {{owner_name}}, {{owner_email}}, {{subdomain}}, {{temp_password}}, {{plan_name}}, {{plan_price}}, {{trial_end_date}}, {{payment_amount}}, {{invoice_number}}, {{admin_name}}, {{suspension_reason}}, {{city}}, {{device}}, {{ip_address}} Date/time: All dates displayed in IST (Asia/Kolkata, UTC+5:30). Format: 'June 3, 2026, 10:30 AM IST'. Amounts: All INR amounts formatted with comma separators. Example: Rs. 2,999.00 (not Rs. 2999). Every email: Must include footer with unsubscribe link, address (1234 Tech Park, Chennai, Tamil Nadu 600001), support email, GymOS logo.

### 5.1  New tenant welcome email

Triggered: Immediately after Step 4 of Add Tenant wizard submitted successfully. Recipient: Gym owner email. Delivery: Within 10 seconds.

EMAIL TEMPLATE Subject: Welcome to GymOS — Your gym portal is ready To: {{owner_name}} <{{owner_email}}>

Hi {{owner_name}}, Your gym management portal for {{gym_name}} is now ready to use. Your login credentials Portal: https://{{subdomain}}.gymos.in Email: {{owner_email}} Temporary password: {{temp_password}} You will be asked to change your password on first login. Your subscription Plan: {{plan_name}} Billing: {{plan_price}} per month Trial period: {{trial_end_date}} (shown only if trial) Getting started 1. Log in and change your password 2. Complete your gym profile 3. Add your first staff member 4. Register your first member Need help? Reply to this email or email support@gymos.in. Welcome aboard! {{admin_name}} GymOS Platform

### 5.2  Admin login alert

Triggered: Every successful login by super admin (after 2FA verified). Sent to admin's own email.

EMAIL TEMPLATE Subject: New login to your GymOS Admin account To: Super Admin <{{admin_email}}>

Hi {{admin_name}}, A new login to your admin account was detected. Login details Time: {{login_timestamp}} IST IP: {{ip_address}} Location: {{city}}, {{country}} Device: {{device}} If this was you, no action needed. If NOT, immediately: 1. Go to Settings > Active sessions and terminate all other sessions 2. Change your password 3. Contact your platform engineer — account may be compromised GymOS Security

### 5.3  Tenant suspended notification

Triggered: When super admin suspends a gym tenant. Sent to the gym owner.

EMAIL TEMPLATE Subject: Your GymOS portal has been suspended To: {{owner_name}} <{{owner_email}}>

Hi {{owner_name}}, Your GymOS portal for {{gym_name}} has been suspended effective immediately. Suspension details Date: {{suspension_date}} Reason: {{suspension_reason}} During suspension: - You cannot log in - Members cannot check in - Your data is safe and retained To resolve, contact support@gymos.in or reply to this email. Response time: within 4 business hours. GymOS Support support@gymos.in

### 5.4  Tenant restored notification

Triggered: When super admin reactivates a previously suspended tenant.

EMAIL TEMPLATE Subject: Your GymOS portal is now active To: {{owner_name}} <{{owner_email}}>

Hi {{owner_name}}, Your GymOS portal for {{gym_name}} has been restored and is now active. Access restored Portal: https://{{subdomain}}.gymos.in Restored at: {{restore_timestamp}} IST Your data is intact. You and your staff can log in normally. Questions? Contact support@gymos.in. GymOS Support

### 5.5  Plan assigned notification

Triggered: When a plan is assigned to a tenant for the first time or changed.

EMAIL TEMPLATE Subject: Your subscription is confirmed — {{plan_name}} plan To: {{owner_name}} <{{owner_email}}>

Hi {{owner_name}}, Your {{gym_name}} subscription is confirmed. Subscription details Plan: {{plan_name}} Amount: Rs. {{plan_price}} per month Start date: {{start_date}} Next renewal: {{renewal_date}} Trial ends: {{trial_end_date}} (if applicable) What's included {{plan_features_list}} Invoice #{{invoice_number}} is attached. Manage your subscription in your portal: Settings > Subscription. GymOS Billing billing@gymos.in

### 5.6  Trial expiry reminder (3 days before)

Triggered: Automated job daily at 9:00 AM IST. Query: SELECT * FROM subscriptions WHERE trial_end_date = CURRENT_DATE + 3 AND status='trial'.

EMAIL TEMPLATE Subject: Your GymOS free trial ends in 3 days To: {{owner_name}} <{{owner_email}}>

Hi {{owner_name}}, Your free trial of GymOS for {{gym_name}} ends on {{trial_end_date}} (3 days away). After this date, your portal will be paused unless you activate a paid subscription. Activate now Plan: {{plan_name}} Cost: Rs. {{plan_price}} per month Log in to activate: https://{{subdomain}}.gymos.in/settings/subscription Or reply to this email — we'll set it up for you. Need a different plan? Check options on our website. GymOS Team support@gymos.in

### 5.7  Payment confirmation / invoice email

Triggered: When a manual payment is recorded by the super admin.

EMAIL TEMPLATE Subject: Payment received — Invoice #{{invoice_number}} To: {{owner_name}} <{{owner_email}}>

Hi {{owner_name}}, We've received your payment. Thank you! Payment summary Invoice: #{{invoice_number}} Date: {{payment_date}} Amount (before tax): Rs. {{amount_before_tax}} GST (18%): Rs. {{gst_amount}} Total: Rs. {{total_amount}} Method: {{payment_method}} Reference: {{transaction_ref}} Active until: {{subscription_end_date}} GST invoice PDF is attached. GymOS GSTIN: {{gymos_gstin}} HSN/SAC: 998314 (IT Services) For billing questions: billing@gymos.in GymOS Billing

### 5.8  Password reset link email

Triggered: When admin requests password reset via forgot-password flow.

EMAIL TEMPLATE Subject: Reset your GymOS admin password To: Super Admin <{{admin_email}}>

Hi {{admin_name}}, We received a request to reset the password for your GymOS admin account. Click the link below to reset your password. Link expires in 1 hour. Reset password: {{password_reset_link}} If you didn't request this, ignore this email. Your password has not been changed. GymOS Security

# 6. Complete database schema — Phase 1

All Phase 1 tables live in the platform schema (public schema in PostgreSQL). Each gym tenant gets an isolated schema (tenant_{uuid}) created at onboarding time. The platform schema is never accessible to gym-owner-level application code.

### 6.1  Table: admin_accounts

| Column | Type / Notes |
| --- | --- |
| id | UUID PK default gen_random_uuid() |
| name | VARCHAR(100) NOT NULL |
| email | VARCHAR(255) UNIQUE NOT NULL (stored lowercase) |
| password_hash | VARCHAR(60) — bcrypt cost 12 |
| totp_secret | BYTEA — AES-256 encrypted TOTP secret |
| totp_enabled | BOOLEAN DEFAULT false |
| recovery_codes | JSONB ARRAY — array of bcrypt-hashed recovery codes |
| ip_whitelist | JSONB ARRAY — CIDR strings, empty array = all IPs allowed |
| failed_attempts | INTEGER DEFAULT 0 — incremented on login fail |
| locked_until | TIMESTAMPTZ — null if unlocked |
| role | VARCHAR(50) DEFAULT 'super_admin' — future: 'support', 'finance' |
| status | VARCHAR(50) DEFAULT 'active' — 'active', 'suspended' |
| created_at | TIMESTAMPTZ DEFAULT NOW() |
| updated_at | TIMESTAMPTZ DEFAULT NOW() |
| last_login_at | TIMESTAMPTZ — null initially |

### 6.2  Table: tenants

| Column | Type / Notes |
| --- | --- |
| id | UUID PK |
| name | VARCHAR(120) NOT NULL |
| business_type | VARCHAR(20) — 'gym', 'yoga', 'turf' |
| subdomain | VARCHAR(30) UNIQUE NOT NULL — lowercase [a-z0-9-]+ |
| city | VARCHAR(80) |
| state | VARCHAR(80) |
| address | TEXT |
| phone | VARCHAR(20) — E.164 format |
| gst_number | VARCHAR(15) — regex validated, nullable |
| status | VARCHAR(20) — 'trial', 'active', 'suspended', 'archived' |
| schema_name | VARCHAR(80) UNIQUE — 'tenant_' + uuid |
| created_by | UUID FK to admin_accounts.id |
| created_at | TIMESTAMPTZ DEFAULT NOW() |
| archived_at | TIMESTAMPTZ — null unless archived |
| notes | TEXT — admin-only notes |

### 6.3  Table: tenant_owners

| Column | Type / Notes |
| --- | --- |
| id | UUID PK |
| tenant_id | UUID FK to tenants.id — one owner per tenant (Phase 1) |
| name | VARCHAR(100) |
| email | VARCHAR(255) UNIQUE NOT NULL |
| password_hash | VARCHAR(60) — bcrypt |
| phone | VARCHAR(20) |
| must_change_password | BOOLEAN DEFAULT true — forced on first login |
| status | VARCHAR(50) DEFAULT 'active' |
| created_at | TIMESTAMPTZ |
| last_login_at | TIMESTAMPTZ |

### 6.4  Table: plans

| Column | Type / Notes |
| --- | --- |
| id | UUID PK |
| name | VARCHAR(80) NOT NULL — 'Starter', 'Growth', 'Enterprise' |
| billing_cycle | VARCHAR(20) — 'monthly', 'quarterly', 'annual' |
| price_paise | INTEGER NOT NULL — store in paise (100 paise = 1 INR) |
| max_members | INTEGER DEFAULT 0 — 0=unlimited |
| max_branches | INTEGER DEFAULT 1 |
| max_staff | INTEGER DEFAULT 5 |
| feature_flags | JSONB — {'pos': true, 'analytics': false, ...} |
| trial_eligible | BOOLEAN DEFAULT true |
| description | TEXT — plan description for gym owners |
| status | VARCHAR(50) DEFAULT 'active' — 'active', 'archived' |
| created_at | TIMESTAMPTZ |
| updated_at | TIMESTAMPTZ |

### 6.5  Table: subscriptions

| Column | Type / Notes |
| --- | --- |
| id | UUID PK |
| tenant_id | UUID FK to tenants.id |
| plan_id | UUID FK to plans.id |
| status | VARCHAR(50) — 'trial', 'active', 'expired', 'cancelled' |
| start_date | DATE NOT NULL |
| end_date | DATE — null if ongoing |
| trial_end_date | DATE — null if no trial |
| assigned_by | UUID FK to admin_accounts.id |
| created_at | TIMESTAMPTZ |
| cancelled_at | TIMESTAMPTZ |
| cancellation_reason | TEXT |

### 6.6  Table: admin_audit_log (immutable)

| Column | Type / Notes |
| --- | --- |
| id | UUID PK |
| actor_admin_id | UUID FK to admin_accounts.id |
| actor_name | VARCHAR(100) |
| actor_ip | VARCHAR(45) — IPv4 or IPv6 |
| action_type | VARCHAR(50) — ENUM of actions (see Section 4.3) |
| target_type | VARCHAR(50) — 'tenant', 'plan', 'subscription', 'payment', 'admin_account' |
| target_id | UUID — nullable for some actions |
| target_name | VARCHAR(255) — denormalized for display |
| old_value | JSONB — previous state |
| new_value | JSONB — new state |
| difference | JSONB — only changed fields |
| user_agent | TEXT |
| created_at | TIMESTAMPTZ DEFAULT NOW() |
| CONSTRAINT | NO UPDATE, DELETE permissions at app level — INSERT only |

### 6.7  Table: tenant_payments

| Column | Type / Notes |
| --- | --- |
| id | UUID PK |
| tenant_id | UUID — denormalized or FK |
| subscription_id | UUID FK to subscriptions.id |
| amount_paise | INTEGER — payment amount in paise |
| payment_method | VARCHAR(50) — 'cash', 'bank_transfer', 'upi', 'cheque', 'razorpay' |
| transaction_ref | VARCHAR(100) — reference number |
| invoice_number | VARCHAR(50) — generated invoice number |
| status | VARCHAR(50) — 'pending', 'success', 'failed' |
| created_by | UUID FK to admin_accounts.id |
| created_at | TIMESTAMPTZ |

### 6.8  Table: admin_sessions

| Column | Type / Notes |
| --- | --- |
| id | UUID PK |
| admin_id | UUID FK to admin_accounts.id |
| ip_address | VARCHAR(45) |
| user_agent | TEXT |
| device_name | VARCHAR(200) — parsed from user_agent |
| location_city | VARCHAR(100) — from MaxMind IP geo |
| location_country | VARCHAR(100) |
| created_at | TIMESTAMPTZ |
| last_active_at | TIMESTAMPTZ |
| expires_at | TIMESTAMPTZ — refresh token expiry |
| impersonating_tenant_id | UUID — null unless impersonating |
| impersonation_started_at | TIMESTAMPTZ |

### 6.9  Table: admin_password_resets

| Column | Type / Notes |
| --- | --- |
| id | UUID PK |
| admin_id | UUID FK to admin_accounts.id |
| token_hash | VARCHAR(255) — bcrypt hash of reset token |
| jti | VARCHAR(36) — JWT jti (one-time use) |
| used | BOOLEAN DEFAULT false — mark used after reset |
| created_at | TIMESTAMPTZ |
| expires_at | TIMESTAMPTZ — 1 hour TTL |

# 7. REST API specification — Phase 1

All endpoints prefixed with /api/admin/v1. All requests include X-CSRF-Token header (except GET). All responses use JSON envelope: {success: true/false, data: {...}, error: {...}}.

### 7.1  Authentication endpoints

POST /auth/login  —  Email + password login

Request body: {email, password}

Response (success): {access_token, requires_2fa: false} OR {requires_2fa: true, temp_token}

POST /auth/2fa/verify  —  Verify TOTP code

Request: {temp_token, totp_code}

Response: {access_token, refresh_token}

POST /auth/logout  —  Logout current session

Response: {success: true}

POST /auth/refresh  —  Refresh access token using refresh_token cookie

Response: {access_token}

POST /auth/password-reset  —  Request password reset link

Request: {email}  |  Response: {success: true, message: 'Check your email'}

POST /auth/password-reset/:token  —  Submit new password

Request: {new_password}  |  Response: {success: true}

### 7.2  Tenant management endpoints

GET /tenants  —  List all tenants with pagination, filters, search

Query params: {page, limit, search, status, plan_id, city, sort_by, sort_dir}

Response: {tenants: [...], total, page, limit}

POST /tenants  —  Create new tenant (all 4 wizard steps)

Request: {name, business_type, subdomain, city, address, gst_number, phone, owner_name, owner_email, plan_id, start_date, trial_end_date, trial: bool}

Response: {tenant_id, schema_name, owner_id, subscription_id}

GET /tenants/:id  —  Get tenant profile details

Response: {tenant, owner, current_subscription, subscription_history, member_count, notes}

PUT /tenants/:id  —  Edit tenant details

Request: {name, city, address, phone, gst_number, notes}  |  Response: {tenant}

POST /tenants/:id/suspend  —  Suspend tenant

Request: {reason, note}  |  Response: {success: true}

POST /tenants/:id/activate  —  Reactivate suspended tenant

Response: {success: true}

POST /tenants/:id/archive  —  Archive tenant

Request: {confirmation_gym_name}  |  Response: {success: true}

POST /tenants/:id/impersonate  —  Start impersonating gym owner

Response: {impersonate_token, session_id, expires_at}

### 7.3  Plans endpoints

GET /plans  —  List all plans

Response: {plans: [{id, name, billing_cycle, price_paise, status, feature_flags, ...}]}

POST /plans  —  Create new plan

Request: {name, billing_cycle, price_paise, max_members, max_branches, max_staff, feature_flags, trial_eligible, description, status}  |  Response: {plan_id}

PUT /plans/:id  —  Update plan  |  Response: {plan}

### 7.4  Subscriptions endpoints

POST /subscriptions  —  Assign plan to tenant

Request: {tenant_id, plan_id, start_date, trial: bool, trial_end_date}  |  Response: {subscription_id}

GET /subscriptions/:id  —  Get subscription details

Response: {subscription, plan, tenant, next_renewal_date}

PUT /subscriptions/:id  —  Upgrade/downgrade plan (mid-cycle)

Request: {new_plan_id, effective_date}  |  Response: {subscription, proration_credit}

POST /subscriptions/:id/cancel  —  Cancel subscription

Request: {cancellation_reason, end_date}  |  Response: {success: true}

### 7.5  Payments & invoices endpoints

POST /payments  —  Record manual payment

Request: {tenant_id, subscription_id, amount_paise, payment_method, transaction_ref, payment_date}  |  Response: {payment_id, invoice_number, invoice_url}

GET /invoices  —  List invoices  |  Query: {tenant_id, limit, page}  |  Response: {invoices: [...], total}

GET /invoices/:id/pdf  —  Download invoice PDF  |  Response: PDF file (Content-Type: application/pdf)

### 7.6  Audit log endpoints

GET /audit-log  —  List audit log entries

Query: {action_type, target_type, tenant_id, limit, page, from_date, to_date}  |  Response: {entries: [...], total}

### 7.7  Session management endpoints

GET /sessions  —  List all active sessions for current admin

Response: {sessions: [{id, ip, device, location, created_at, last_active, is_current}]}

POST /sessions/:id/terminate  —  Terminate a session  |  Response: {success: true}

POST /sessions/terminate-others  —  Terminate all other sessions  |  Response: {terminated_count}

### 7.8  Settings endpoints

GET /settings/admin/profile  —  Get admin account details  |  Response: {name, email, totp_enabled}

PUT /settings/admin/profile  —  Update admin name  |  Request: {name}  |  Response: {admin}

POST /settings/admin/password  —  Change password  |  Request: {old_password, new_password, new_password_confirm}

POST /settings/security/2fa/setup  —  Setup 2FA  |  Response: {qr_code_data_uri, manual_entry_key, recovery_codes}

POST /settings/security/2fa/regenerate-codes  —  Generate new recovery codes  |  Response: {recovery_codes}

PUT /settings/security/ip-whitelist  —  Update IP whitelist  |  Request: {ips: ['192.168.1.0/24', '10.0.0.5']}

### 7.9  Dashboard endpoint

GET /dashboard  —  Get all KPI data

Response: {total_tenants, active_tenants, trials_active, mrr, renewals_this_week, trials_expiring_7d, mrr_chart_data, recent_activity, renewals_due_table}

# 8. Data validation rules

### 8.1  Email validation

- Format: RFC 5322 strict. Reject: spaces, consecutive dots, missing @, etc.

- Max length: 254 characters (RFC standard)

- Domain: Reject throwaway email domains (mailinator.com, 10minutemail.com, etc.) — maintain blocklist

- Case-insensitive: Store as lowercase. Compare case-insensitive.

- Uniqueness: Check tenant_owners.email UNIQUE constraint. Error if exists.

### 8.2  Password validation

- Min 12 characters (non-negotiable)

- Must contain: 1 uppercase, 1 lowercase, 1 number, 1 symbol (!@#$%^&*)

- Max 128 characters

- Reject common passwords (from rockyou wordlist top 10k)

- Backend validation is the enforcer; frontend validation is for UX only

### 8.3  Subdomain validation

- Length: 3–20 characters

- Format: [a-z0-9]+ with hyphens allowed (not at start/end)

- Forced lowercase

- Reserved words blocked: admin, api, www, app, mail, support, help, login, dashboard, gymos, auth, noreply

- Uniqueness: UNIQUE constraint at DB. Real-time check via API during wizard.

### 8.4  Phone validation

- Format: E.164 only. Examples: +918765432109, +14155552368

- Validate using libphonenumber-js library

- Store without formatting (+918765432109 exactly)

### 8.5  GST number validation

- Format: 15 alphanumeric characters. Regex: ^[0-9]{2}[A-Z]{5}[0-9]{4}[A-Z]{1}[A-Z0-9]{1}[Z]{1}[0-9]{1}$

- Example: 07AADCR5055K1Z5

- Optional field, but if provided must be valid

### 8.6  Amount (price) validation

- Stored in paise (integer). Convert: INR * 100 = paise

- Min: 0 paise. Max: 999999.99 INR (999999900 paise)

- Display: always with 2 decimals (Rs.2,999.00)

### 8.7  Date range validation

- Trial end date: must be >= today + 7 days (min trial duration)

- Trial end date: must be <= today + 30 days (max trial duration)

- Subscription start date: can be today or any future date

- End date must be >= start date (enforced at DB level)

### 8.8  TOTP code validation

- Format: 6-digit numeric code entered by user

- Window: +/-1 time step (30 seconds each), so codes valid for up to 90 sec

- Max attempts: 3 per 2FA session. Lock after 3 fails.

### 8.9  Recovery code validation

- Format: 8-character alphanumeric codes (case-insensitive input, uppercase stored)

- Single-use: once used, deleted from recovery_codes array

- Stored hashed: bcrypt comparison required

# 9. Error handling & edge cases

### 9.1  HTTP status codes

| Status | Meaning & when to use |
| --- | --- |
| 200 OK | Request succeeded. Return data in response body. |
| 201 Created | Tenant/plan/payment created. Include resource ID in response. |
| 400 Bad Request | Invalid input (email format, missing field). Return {error: {code, message, field_errors}}. |
| 401 Unauthorized | Not authenticated (no token, expired token). Redirect to /auth/login. |
| 403 Forbidden | Authenticated but lacks permission. IP blocked, account locked, or insufficient role. |
| 404 Not Found | Resource not found (wrong tenant ID, plan not found). |
| 409 Conflict | Resource already exists (duplicate email, subdomain taken). |
| 429 Too Many Requests | Rate limited. Return Retry-After header in response. |
| 500 Internal Server Error | Unhandled exception. Log to Sentry. Return generic 'Something went wrong' to client. |
| 503 Service Unavailable | Maintenance or database down. Return message 'Service temporarily unavailable'. |

### 9.2  Standard error response format

{ "success": false, "error": { "code": "VALIDATION_ERROR", "message": "Validation failed. See field_errors.", "field_errors": { "email": "Invalid email format", "subdomain": "Subdomain already taken" } } }

### 9.3  Edge case handling

- Duplicate subdomain during creation: Real-time check. Show 'Subdomain unavailable' before form submit.

- Duplicate email: Show 'Email already registered'. Suggest password reset if they forgot their credentials.

- Network timeout on email send: Log to Sentry. Tenant created successfully (don't fail). Queue email for retry (5 retries, exponential backoff).

- DB connection loss: Return 503. Alert ops team via PagerDuty. Force user to try again.

- Concurrent tenant creation (same name): Last write wins. Alert user: 'Tenant already exists under this name'.

- Plan assigned to tenant, then plan archived: Tenant keeps the plan. Only new tenants prevented from selecting archived plans.

- Impersonation session timeout (after 60 min): Session auto-terminates. Admin gets 'Session expired' error on next action. Audit log entry written.

# 10. Security threat model & mitigations

### 10.1  Threat: Brute force admin login

| Threat | Attacker attempts thousands of password guesses |
| --- | --- |
| Mitigation | Rate limit: 5 attempts per 15 min per IP. Lock account 30 min after 5 fails. Send admin alert email on lockout. IP geolocation email on suspicious login. |

### 10.2  Threat: Credential stuffing

| Threat | Admin password breached elsewhere (e.g. LinkedIn). Attacker tries it on GymOS. |
| --- | --- |
| Mitigation | 2FA mandatory — even with correct password, account protected. TOTP code only admin knows. |

### 10.3  Threat: Session hijacking / cookie theft

| Threat | Attacker steals refresh token cookie, uses it without 2FA. |
| --- | --- |
| Mitigation | Cookies: httpOnly=true (inaccessible to JavaScript), Secure=true (HTTPS only), SameSite=Strict (no cross-domain). IP binding: token issued at IP X can only be used from IP X. Server validates IP on every API call. |

### 10.4  Threat: XSS (Cross-Site Scripting)

| Threat | Attacker injects <script> into form input. When displayed, script runs and steals access token. |
| --- | --- |
| Mitigation | All user input sanitized with DOMPurify on frontend. Backend escapes all output when rendering HTML. CSP header blocks inline scripts. JSON API responses not rendered as raw HTML. |

### 10.5  Threat: SQL injection

| Threat | Attacker injects SQL via form fields: test@example.com' OR 1=1 -- |
| --- | --- |
| Mitigation | Parameterized queries only. ORM (Prisma) prevents SQL injection. No string concatenation for SQL. Raw SQL rare and code-reviewed. |

### 10.6  Threat: CSRF (Cross-Site Request Forgery)

| Threat | Attacker tricks admin into visiting malicious site that POSTs to /api/admin/tenants/delete. Browser auto-includes cookies. |
| --- | --- |
| Mitigation | X-CSRF-Token header required for all POST/PUT/DELETE. Token stored in non-httpOnly cookie, sent in header. Attacker cannot read header token from their domain. |

### 10.7  Threat: Impersonation abuse

| Threat | Super admin impersonates gym owner, makes malicious changes, claims it was the gym owner. |
| --- | --- |
| Mitigation | Impersonation limited to 60 minutes. Audit log ALWAYS shows 'Impersonated by [admin_name]' on all actions. Gym owner receives alert email if unusual activity found. |

### 10.8  Threat: Account takeover via email

| Threat | Attacker gains access to admin's email, resets password via forgot-password link. |
| --- | --- |
| Mitigation | Password reset links single-use (jti marked used). After reset, all sessions invalidated. Email notification sent: 'Your password was reset at [time]. If not you, contact us immediately.' |

### 10.9  Threat: Recovery codes stolen

| Threat | Attacker finds recovery codes written on admin's desk. |
| --- | --- |
| Mitigation | Recovery codes single-use. Once used, automatically deleted. After use, admin is prompted to regenerate all 8 codes. |

### 10.10  Threat: Audit log manipulation

| Threat | Attacker with DB access modifies audit log to hide their actions. |
| --- | --- |
| Mitigation | Audit log table has NO UPDATE/DELETE permissions at app level. Backups immutable on S3. Even platform DB superuser cannot delete individual entries without leaving a trail. |

Security testing required before go-live: 1. OWASP ZAP scan on /admin/* endpoints 2. Penetration test by external firm (budget: Rs.3–5 lakh) 3. Code review of auth + crypto logic by security-experienced developer 4. Dependency scan: npm audit for known vulnerabilities 5. Secrets scanning: no API keys or passwords in repo (use .env files and AWS Secrets Manager)

# 11. Testing strategy

### 11.1  Unit tests (backend)

- Email validation: valid emails pass, invalid emails fail, throwaway domains rejected

- Password hashing: bcrypt works, timing-safe comparison used

- TOTP verification: correct codes pass, wrong codes fail, time window respected

- Audit log write: ensure all fields populated, immutability tested

- Plan price calculation: paise conversion correct (2999 INR = 299900 paise)

- Date validation: trial end date rules enforced

- Subdomain validation: reserved words blocked, uniqueness checked

- IP CIDR validation: ranges parsed correctly

### 11.2  Integration tests

- Full tenant creation flow: all 4 wizard steps, tenant schema created, owner account created, welcome email sent

- Login flow: email -> password -> 2FA -> session issued

- Payment recording: payment created -> invoice PDF generated -> email sent -> audit log written

- Plan assignment: subscription record created -> feature flags set -> gym owner notified

- Account suspension: tenant status updated -> all sessions invalidated -> email sent -> audit log entry

- Impersonation termination: 60 min timeout, session deleted, audit entry logged

### 11.3  End-to-end (E2E) tests

- Scenario 1: Admin onboards first gym tenant from scratch (all 4 wizard steps)

- Scenario 2: Admin assigns plan, tenant receives welcome + plan email

- Scenario 3: Admin suspends tenant, tenant cannot log in, receives suspension email

- Scenario 4: Admin impersonates tenant, makes edits, impersonation logged

- Scenario 5: Email templates render correctly on Gmail, Outlook, mobile

### 11.4  Load testing

- 10 concurrent admin sessions, all accessing tenants list (pagination, search, filters)

- Expected: < 500ms response time, < 50% CPU, no memory leaks

- Tools: Apache JMeter or k6

- Sustained load: 1 min baseline, 2 min ramp up, 5 min sustained, 2 min ramp down

### 11.5  Security testing

- OWASP ZAP scan: automated vulnerability detection on all /admin/* endpoints

- Penetration test: manual testing by security expert

- SQL injection: attempt various payloads in all text fields

- XSS: inject <script> tags in gym name, verify sanitization

- CSRF: attempt cross-domain POST without X-CSRF-Token

- Broken auth: attempt to access /admin/* endpoints without token

### 11.6  Email testing

- All 8 email templates rendered in Gmail, Outlook, Apple Mail, mobile browsers

- Links clickable and navigate to correct URLs

- PDF invoices open and render correctly

- Spam score: test with mail-tester.com, target >=9.5/10

### 11.7  Database testing

- Audit log immutability: verify UPDATE/DELETE denied by DB

- Foreign key constraints: cascade deletes work as designed

- Unique constraints: duplicates rejected (subdomain, email)

- Index performance: query plans show index usage, no full table scans

- Backup/restore: daily backup succeeds, restore on separate DB instance works

### 11.8  Test coverage targets

- Backend code: >=80% unit + integration test coverage

- Critical paths (auth, tenant creation, payment): 100% coverage

- Frontend code: >=60% unit test coverage for validation, error handling

- E2E: 5 core user journeys fully tested

# 12. Deployment, monitoring & rollback

### 12.1  Deployment pipeline

- 1. Developer pushes code to GitHub main branch

- 2. CI/CD (GitHub Actions) runs: lint, unit tests, integration tests, security scan

- 3. On pass: build Docker image, push to ECR

- 4. Deploy to staging: image pulled, migrations run, smoke tests run

- 5. Staging sign-off by QA / product team (manual step)

- 6. Merge to production: image pulled to prod ECS cluster, zero-downtime deployment (blue-green)

- 7. Health checks: /health endpoint returns 200 and db_connected=true

- 8. Post-deploy: run smoke tests again

### 12.2  Database migrations

- All migrations versioned: V001__initial_schema.sql, V002__add_admin_audit_log.sql, etc.

- Tool: Flyway (auto-runs on app startup)

- Manual review before applying to production

- Always have a rollback plan (reverse migration or manual SQL)

### 12.3  Monitoring & alerting

- Application metrics: CPU, memory, request count, response time (p50, p95, p99)

- Database: connection pool utilization, slow queries, replication lag

- Auth metrics: failed logins, 2FA attempts, lockouts (alert if > 10/hour)

- Email metrics: sent, bounced, opened (via SES/SendGrid webhooks)

- Error tracking: Sentry integration for unhandled exceptions

- Dashboards: Grafana showing real-time platform health

- PagerDuty: on-call alerts for P1 (platform down) and P2 (degraded) incidents

### 12.4  Rollback procedure

- 1. Page on-call engineer immediately

- 2. Assess impact: is auth broken? is data corrupted?

- 3. Rollback: ECS task definition rolled back to previous version

- 4. Verify: check /health endpoint, test login manually

- 5. Notify: communicate status to stakeholders

- 6. Post-mortem: determine root cause, update deployment checklist

### 12.5  Backup and disaster recovery

- Database backups: daily full backup, hourly incremental

- Storage: on-site (AWS RDS automated backups) + off-site (S3)

- Audit log archive: S3 with long-term retention (7 years)

- Recovery test: monthly restore to separate DB, run sanity checks

- RTO (Recovery Time Objective): 4 hours max downtime

- RPO (Recovery Point Objective): 1 hour max data loss (hourly incremental backups)

# 13. Final go-live checklist

Every item below must be checked and signed off before the first production gym tenant is onboarded.

### 13.1  Feature completeness

- [ ] 2FA (TOTP) login working, mandatory on every login

- [ ] IP whitelist configurable and enforced

- [ ] Session management page shows all sessions, can terminate remotely

- [ ] Admin can create gym tenant via 4-step wizard

- [ ] Subdomain assigned and routing verified

- [ ] Tenant impersonation works, 60 min timeout, banner shown

- [ ] Suspend/activate/archive flows work, emails sent

- [ ] Plan creation/assignment/upgrade/downgrade flows complete

- [ ] Manual payment recording and invoice PDF generation work

- [ ] Dashboard KPIs calculate correctly

- [ ] Audit log writes all critical events, immutable at DB level

- [ ] All 8 email templates send successfully

### 13.2  Security & compliance

- [ ] OWASP ZAP scan passed (no critical/high vulnerabilities)

- [ ] Penetration test completed by external firm, findings remediated

- [ ] SQL injection: tested in all text fields, all rejected

- [ ] XSS: <script> tags in gym name sanitized and escaped

- [ ] CSRF: X-CSRF-Token required and validated

- [ ] Broken auth: /admin/* endpoints require valid token, tested

- [ ] Rate limiting: 5 login attempts / 15 min enforced

- [ ] Password reset: single-use links, tokens expire after 1 hour

- [ ] Recovery codes: single-use, stored hashed

- [ ] No secrets in repo: .env file excluded, API keys in AWS Secrets Manager

- [ ] HTTPS enforced, HSTS header set

- [ ] Cookies: httpOnly, Secure, SameSite attributes set correctly

- [ ] CSP header configured

### 13.3  Testing

- [ ] Backend: >=80% unit test coverage, critical paths 100%

- [ ] Frontend: >=60% unit test coverage

- [ ] 5 E2E scenarios tested end-to-end

- [ ] Load test: 10 concurrent sessions, < 500ms response time

- [ ] Email templates: tested in 4 email clients, spam score >=9.5

- [ ] Audit log tested: writes verified, immutability confirmed

- [ ] Backup/restore: tested on recovery VM, works

### 13.4  Deployment & operations

- [ ] CI/CD pipeline working: commit to tests to staging to production

- [ ] Database migrations tested: schema created, no errors

- [ ] Monitoring dashboards built (Grafana)

- [ ] Alerts configured (PagerDuty integration)

- [ ] On-call rotation established (at least 2 people)

- [ ] Rollback procedure documented and tested

- [ ] Disaster recovery tested: restore from backup works

- [ ] Admin portal URL: not indexed by Google, robots.txt configured

### 13.5  Documentation

- [ ] API documentation (OpenAPI/Swagger) published

- [ ] Database schema diagram documented

- [ ] Admin user manual (how to use portal)

- [ ] Troubleshooting guide for common issues

- [ ] Architecture diagram showing components and data flow

- [ ] Deployment guide for next engineer

### 13.6  Business & legal

- [ ] Terms of Service reviewed by legal team

- [ ] Privacy Policy compliant with DPDP Act (India)

- [ ] Data retention policy defined and implemented

- [ ] GST compliance verified (invoices include GSTIN, 18% calculation)

- [ ] Invoice template reviewed by accountant

- [ ] Email sending domain: SPF, DKIM, DMARC verified

### 13.7  Sign-off

- [ ] CTO/Tech lead: confirms code quality and architecture

- [ ] Product manager: confirms feature completeness vs spec

- [ ] Security lead: confirms no vulnerabilities, pentesting clean

- [ ] Ops/DevOps: confirms deployment, monitoring, rollback ready

- [ ] Founder/CEO: approval to launch

GymOS Platform

Super Admin Portal — Phase 1 Complete Technical Specification

This document specifies all aspects of Phase 1 development.

Use this as your development blueprint for the first 8 weeks of the GymOS platform build.

Questions? Ambiguities? Clarify before coding starts.

Document version: 2.0 Complete Edition

Last updated: June 3, 2026

Confidential — Internal Use Only